L1-D9 — CivOS L1 Roadmap

Transition Plan from L0 → L1 and the Build Programme for the Standards Layer

Version: 0.1 (Draft) Status: In Progress Last Updated: 11 June 2026

# Purpose of this Document

L1-D7.9 provides the structured roadmap for moving from the conceptual foundations of CivOS (L0) into the Standards Layer (L1). It defines:

- the sequence of work

- the artefacts required

- the governance structures to be created

- the technical architecture to be specified

- the early prototypes and simulations

- the dependencies and critical path

This roadmap turns CivOS from a conceptual architecture into a buildable, testable, operational programme.

# 1. Transition Overview: L0 → L1

L0 establishes:

- the purpose of CivOS

- the principles

- the constraints

- the anti-capture doctrine

- the architecture blueprint

- the Families map

- the versioning rules

L1 is where CivOS becomes real:

- standards

- schemas

- protocols

- registries

- compliance rules

- interoperability requirements

The transition requires:

- stabilising the L0 artefacts

- defining the governance for L1

- establishing the technical scaffolding

- building the first prototypes

- validating assumptions through simulation

# 2. Required Artefacts at L1

L1 must produce the following:

## 2.1 Core Standards

- Data schemas

- Identity standards

- Messaging protocols

- Time/addressing standards

- Provenance and audit standards

- Interoperability rules

## 2.2 Registries

- Schema registry

- Standards registry

- Version registry

- Compliance registry

## 2.3 Protocols

- Data exchange

- Identity verification

- Messaging reliability

- Cross-Family interoperability

## 2.4 Compliance Framework

- Validation rules

- Certification processes

- Audit requirements

## 2.5 Reference Implementations

- Minimal identity system

- Minimal messaging system

- Minimal schema validator

These artefacts form the backbone of all higher layers.

# 3. Governance Structures to be Designed

L1 requires lightweight but robust governance:

## 3.1 Standards Council

Responsible for:

- approving new standards

- versioning

- conflict resolution

- ensuring alignment with L0

## 3.2 Technical Working Groups

One per major standard:

- identity

- messaging

- schemas

- provenance

- interoperability

## 3.3 Audit & Compliance Group

Ensures:

- standards are followed

- externalities are surfaced

- no capture occurs

## 3.4 Public Reasoning Interface

Ensures:

- transparency

- public visibility

- cultural legitimacy

These structures must be minimal, non-political, and anti-capture by design.

# 4. Technical Architecture to be Specified

L1 must define the technical substrate that all higher layers depend on.

## 4.1 Identity Architecture

- decentralised

- verifiable

- privacy-preserving

- non-capturable

## 4.2 Messaging Architecture

- reliable

- ordered

- auditable

- minimal

## 4.3 Schema Architecture

- versioned

- composable

- machine-readable

- cross-Family compatible

## 4.4 Provenance Architecture

- end-to-end traceability

- uncertainty quantification

- auditability

## 4.5 Interoperability Architecture

- cross-Family data flows

- dependency mapping

- integration rules

This is the “technical skeleton” of CivOS.

# 5. Early-Stage Prototypes & Simulations

Before L1 is finalised, CivOS must build and test:

## 5.1 Minimal Identity Prototype

A working proof-of-concept for:

- identity issuance

- verification

- revocation

## 5.2 Minimal Messaging Prototype

A simple, reliable messaging bus with:

- ordering

- retries

- provenance

## 5.3 Schema Validator Prototype

A tool that:

- validates data

- enforces schemas

- logs provenance

## 5.4 Simulation Environment

A sandbox for:

- testing standards

- modelling failures

- validating assumptions

- exploring externalities

These prototypes ensure L1 is grounded in reality, not theory.

# 6. Sequencing & Dependencies

The roadmap follows a strict dependency chain:

Phase 1 — Stabilise L0

- Finalise principles

- Finalise Families

- Finalise anti-capture doctrine

- Finalise versioning rules

Phase 2 — Establish L1 Governance

- Standards Council

- Working Groups

- Compliance Group

Phase 3 — Define Core Standards

- Identity

- Messaging

- Schemas

- Provenance

- Interoperability

Phase 4 — Build Prototypes

- Identity

- Messaging

- Schema validator

Phase 5 — Run Simulations

- stress tests

- failure modes

- externality propagation

- integration tests

Phase 6 — Finalise L1

- publish standards

- publish registries

- publish reference implementations

Phase 7 — Transition to L2

- Families decomposition

- L3 subsystem design begins

This is the critical path for turning CivOS into a buildable system.

# 7. Deliverables Produced by This Document

L1-D7.9 produces:

- the transition plan from L0 → L1

- the list of required L1 artefacts

- the governance structures for L1

- the technical architecture to be defined

- the prototypes and simulations required

- the sequencing and dependencies

This roadmap turns CivOS from a conceptual architecture into a real, buildable programme.